Fuel Reconciliation Manager

Acceptance Dataset Preparation & Freeze Plan

MVP v1 - May 2026 acceptance dataset

| Field | Value |
| --- | --- |
| Project | Windows desktop fuel usage and billing reconciliation app |
| Document purpose | Define the dataset, expected results and freeze process required before development/QA acceptance. |
| Target acceptance period | May 2026 |
| Version | 1.0 Draft |
| Prepared for | Client proposal / project specification |
| Prepared on | 2026-05-14 |

Purpose: Before coding begins, the project must freeze a single agreed May 2026 dataset and a matching reference result. This dataset becomes the source of truth for PDF parsing, Excel mapping, reconciliation correctness and final acceptance testing.

# 1. Scope

This document defines the preparation, freeze and governance requirements for the MVP v1 acceptance dataset used to validate the Fuel Reconciliation Manager.

| Area | In Scope for Dataset Freeze |
| --- | --- |
| Acceptance period | May 2026 sample month only, unless another period is explicitly approved. |
| Input files | Supplier fuel statement, branch litres workbook and Cars+ billing export for the same period. |
| Expected results | Manual reconciliation reference result, branch totals, unbilled list, variance list and known exceptions. |
| PDF evidence | Expected PDF outputs, template comparison examples or manual PDF comparison sheets. |
| Change control | Any replacement file, new layout, new branch, new mapping assumption or expected-result change after freeze requires approval. |

| Area | Out of Scope Unless Added by Change Request |
| --- | --- |
| Additional supplier PDF layouts | Any supplier PDF format not included in the frozen sample dataset. |
| Additional Excel templates | Branch litres or Cars+ exports not represented by the frozen samples. |
| OCR/scanned PDFs | Scanned/image-only statements unless explicitly included. |
| Extra periods | April/June or future month acceptance datasets. |
| Additional reports | Extra management reports beyond agreed branch report/PDF acceptance evidence. |

# 2. Definitions

| Term | Definition |
| --- | --- |
| Acceptance dataset | The frozen set of sample files and expected outputs used to verify MVP correctness. |
| Reference result | The client-approved manual reconciliation result used as the source of truth for totals, unbilled items and exceptions. |
| Frozen sample file | A source file accepted into the dataset register and protected from untracked replacement. |
| Expected result file | Spreadsheet, document or table defining the expected output for the frozen sample files. |
| Dataset freeze | Formal point after which changes to files, mappings or expected outputs require approval and versioning. |
| Golden-file test | Automated or manual test that compares actual parser/reconciliation output against frozen expected outputs. |
| Variance list | Expected list of records where supplier/branch/Cars+ values differ beyond configured tolerance. |
| Unbilled list | Expected list of fuel usage records with no corresponding Cars+ billing record. |

# 3. Required Dataset Artifacts

| ID | Artifact | Required for MVP Freeze | Owner / Source | Acceptance Notes |
| --- | --- | --- | --- | --- |
| DATA-01 | Supplier fuel statement | Yes | Client | Agreed PDF layout for May 2026; e.g. Mobil or Farmlands/Caltex sample. |
| DATA-02 | Branch litres workbook | Yes | Client | .xlsx workbook for May 2026 branch litres. |
| DATA-03 | Cars+ billing export | Yes | Client | .xlsx export showing billed fuel/charges for May 2026. |
| DATA-04 | Manual reconciliation reference result | Yes | Client / BA | Manual expected result used to define correct reconciliation. |
| DATA-05 | Expected branch totals | Yes | Client / BA | Supplier litres, branch litres, billed litres, unbilled litres, variance and estimated recovery per branch. |
| DATA-06 | Expected unbilled list | Yes | Client / BA | Rows expected to be flagged Unbilled, with source references where possible. |
| DATA-07 | Expected variance/review list | Yes | Client / BA | Rows expected to be Variance, DuplicatePossible, MissingRA, RegoMismatch, SupplierOnly, CarsOnly or ReviewRequired. |
| DATA-08 | Expected PDF outputs or comparison sheets | Preferred | Client / BA | Expected PDF examples, manual comparison checklist or approved template output. |
| DATA-09 | Stationery/template assets | Yes for PDF acceptance | Client | Logo, header/footer, legal text, sample stationery or template PDF. |
| DATA-10 | Known assumptions and exclusions | Yes | Client / BA / Developer | Credits, refunds, non-revenue usage, out-of-period rows and known manual exceptions. |

# 4. Acceptance Dataset File Register

The following register must be completed before implementation acceptance testing begins. Checksums should be generated when files are added to the frozen dataset.

| Slot | Filename | Format | Period | Source/Owner | Checksum | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Supplier Statement | [to be provided] | PDF | May 2026 | Client | [SHA-256] | Pending |
| Branch Litres Workbook | [to be provided] | .xlsx | May 2026 | Client | [SHA-256] | Pending |
| Cars+ Export | [to be provided] | .xlsx | May 2026 | Client | [SHA-256] | Pending |
| Manual Reference Result | [to be provided] | .xlsx/.pdf/.docx | May 2026 | Client/BA | [SHA-256] | Pending |
| Expected PDF / Template Evidence | [to be provided] | .pdf/.docx/.png | May 2026 | Client/BA | [SHA-256] | Pending |

Freeze rule: A file is not part of the acceptance dataset until it is listed in this register with filename, owner, period, checksum and status Frozen or Approved.

# 5. Expected Result Contract

The manual reference result must define the minimum expected outputs below. These outputs are used to test parser accuracy, matching rules and branch PDF report correctness.

| Expected Output | Minimum Required Fields |
| --- | --- |
| Period totals | Total supplier litres, total branch litres, total billed litres, total unbilled litres, total variance, estimated recovery. |
| Branch totals | Branch ID/name, supplier litres, branch litres, billed litres, unbilled litres, variance, estimated recovery, review count. |
| Unbilled list | Branch, date, RA/rego where available, litres, source reference, expected reason/status, manual comment. |
| Variance list | Branch, date, RA/rego, supplier/branch/Cars+ values, variance amount/litres, expected reason/status. |
| Duplicate/review list | Candidate references, expected status, reason code and manual explanation. |
| Supplier-only / Cars+-only list | Source reference, expected status, reason and whether included in review queue/report. |
| PDF comparison | Expected branch, period, totals, exception sections, template/stationery checks and metadata checks. |

# 6. Dataset Freeze Acceptance Criteria

| ID | Requirement | Acceptance Criteria |
| --- | --- | --- |
| DS-01 | All mandatory source files must be provided | Supplier statement, branch litres workbook and Cars+ export for May 2026 are available, readable and listed in the file register. |
| DS-02 | Files must represent the same acceptance period | All mandatory files are for May 2026, or any out-of-period rows are explicitly documented. |
| DS-03 | Reference manual result must be provided | Manual reconciliation result includes expected totals, unbilled items, variance/review items and known exceptions. |
| DS-04 | Expected branch totals must be defined | Each branch expected in acceptance testing has a branch total row with required KPI fields. |
| DS-05 | Expected exceptions must be explainable | Every expected unbilled, variance or review item has status/reason and source reference where available. |
| DS-06 | Dataset assumptions must be documented | Credits, refunds, non-revenue records, duplicate lines, out-of-period records and parsing limitations are documented. |
| DS-07 | Checksums must be recorded | Each frozen file has a checksum so accidental replacement can be detected. |
| DS-08 | PDF acceptance evidence must be available | Expected PDF output, template sample or manual PDF comparison checklist is provided. |
| DS-09 | Freeze sign-off must be recorded | Client/BA and development representative approve the dataset for MVP v1 acceptance testing. |

# 7. Expected Results Templates

## 7.1 Branch Totals Template

| Branch ID | Branch Name | Supplier L | Branch L | Billed L | Unbilled L | Variance | Est. Recovery | Review Count |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [ID] | [Branch] | [0.00] | [0.00] | [0.00] | [0.00] | [0.00] | [$0.00] | [0] |
| [ID] | [Branch] | [0.00] | [0.00] | [0.00] | [0.00] | [0.00] | [$0.00] | [0] |

## 7.2 Expected Unbilled / Exception Template

| Expected Status | Branch | Date | RA | Rego | Litres | Amount | Source Ref | Reason Code | Manual Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unbilled | [Branch] | [YYYY-MM-DD] | [RA] | [Rego] | [0.00] | [$0.00] | [File row/page] | MissingCharge | [Note] |
| Variance | [Branch] | [YYYY-MM-DD] | [RA] | [Rego] | [0.00] | [$0.00] | [File row/page] | LitresVariance | [Note] |

## 7.3 PDF Comparison Checklist Template

| Check Area | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- |
| Branch/period metadata | Correct branch, May 2026, run/report version shown |  |  |
| Totals | PDF totals match branch report and expected reference totals |  |  |
| Exception sections | Unbilled/review/variance/duplicate sections match expected output |  |  |
| Template/stationery | Header, logo, footer, page numbering and legal text match agreed template |  |  |
| Prepared/approved fields | Prepared/approved metadata is present where applicable |  |  |
| Source references | Exception rows include required source references where enabled |  |  |

# 8. Dataset Change Control

| Change Type | Requires Change Request? | Examples |
| --- | --- | --- |
| Replacing a frozen source file | Yes | New supplier PDF, updated Cars+ export, revised branch workbook. |
| Adding new supplier PDF layout | Yes | Different supplier statement format or scanned/OCR statement. |
| Changing expected manual result | Yes | Manual correction to unbilled list or branch totals. |
| Adding new Excel template | Yes | Different Cars+ export columns or new branch litres workbook layout. |
| Changing matching tolerance | Yes | Date/litre/amount threshold changes. |
| Clarifying notes without changing expected output | No, but log it | Adding explanation to known exception or manual note. |

Change control principle: After freeze, acceptance results must not change casually. If the dataset or reference result changes, expected parser/reconciliation output may change and the change must be versioned.

# 9. Suggested Dataset Folder Structure

AcceptanceDataset_May2026_v1/
├── source_files/
│   ├── supplier_statement/
│   ├── branch_litres_workbook/
│   └── cars_export/
├── expected_results/
│   ├── manual_reconciliation_reference.xlsx
│   ├── expected_branch_totals.xlsx
│   ├── expected_unbilled_items.xlsx
│   └── expected_review_items.xlsx
├── pdf_expected/
│   ├── template_assets/
│   └── pdf_comparison_checklist.xlsx
├── checksums/
│   └── sha256_manifest.txt
└── notes/
    ├── dataset_assumptions.md
    └── known_limitations.md

# 10. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Client / Business Owner | Provide files, approve manual reference result, approve scope and freeze. |
| Business Analyst / Operations SME | Prepare manual reconciliation reference result and explain exceptions. |
| Developer | Use frozen dataset for parser, matching and regression tests. |
| QA / Tester | Verify output against frozen expected results and PDF comparison checklist. |
| Approver | Sign off dataset freeze and acceptance result. |

# 11. Dataset Freeze Sign-off

| Sign-off Area | Name | Role | Date | Signature / Approval Note |
| --- | --- | --- | --- | --- |
| Source files accepted |  |  |  |  |
| Manual reference result accepted |  |  |  |  |
| Expected branch totals accepted |  |  |  |  |
| Expected exceptions accepted |  |  |  |  |
| PDF/template evidence accepted |  |  |  |  |
| MVP v1 dataset frozen |  |  |  |  |

# 12. Dataset Preparation Definition of Done

| Done Criteria | Status |
| --- | --- |
| All three mandatory source files are provided and checksummed. | Pending |
| Manual reference result is complete and approved. | Pending |
| Expected branch totals are documented. | Pending |
| Expected unbilled/variance/review lists are documented. | Pending |
| PDF/template comparison evidence is provided or checklist is approved. | Pending |
| Known assumptions, exclusions and limitations are documented. | Pending |
| Dataset freeze sign-off is completed. | Pending |